# AI/LLM-Powered Inventory Management System

## Team Roles, Responsibilities, Workflow, and Course Deliverables

## Team Members

Arth, Dan, Spencer, Robert, Adan, JJ

## Project Topic

AI/LLM-Powered Inventory Management System Application

This project will build a smart inventory management system that uses AI-assisted recommendations to help restaurants or small food businesses reduce waste, improve menu planning, and make better operational decisions.

These roles are for accountability, not strict separation. Everyone on the team is expected to contribute as a full-stack developer when needed. The purpose of the roles is to make sure each major area of the project has a clear owner and nothing gets missed.

# 1. Team Roles and Responsibilities

| Role | Primary Accountability | Responsibilities |
| --- | --- | --- |
| Product Owner | Product vision, MVP scope, backlog priorities, acceptance criteria, User Guide, and product acceptance | Owns the product vision and makes sure the application solves the restaurant inventory problem. Defines the MVP scope, helps write user stories, sets feature priorities, and creates or approves acceptance criteria. Reviews completed tickets from the user/business perspective and confirms that features work as expected before they are marked done. Owns the User Guide because it explains how the user interacts with the product. |
| Project Manager | Roadmap, project plan, schedule, milestones, risks, and delivery | Owns the roadmap, project plan, timeline, milestones, sprint goals, deadlines, team coordination, and overall delivery. Runs or helps run the Scrum/Agile process with the Assistant PM. Tracks risks, blockers, dependencies, and scope creep. Makes sure the team stays aligned with the final capstone deliverables. |
| Assistant Project Manager | Agile process, Kanban board, documentation, process tracking, testing coordination, and blocker follow-up | Supports the PM by helping run Scrum/Agile activities, maintaining the Kanban board, tracking action items, following up on blockers, taking meeting notes, keeping documentation organized, tracking bugs, and helping coordinate PR/process reviews and final submission materials. |
| Backend Lead | Backend architecture, database, APIs, and business logic | Owns the backend API, database schema, data models, inventory logic, recommendation endpoints, authentication/authorization if needed, backend validation, and API documentation. Provides input for backend testing, database testing, and business logic testing. |
| Frontend Lead | User interface, dashboard, and user workflow | Owns the frontend application, dashboard, inventory screens, forms, alerts, recommendation views, API integration, usability, and demo polish. Provides input for frontend testing, UI testing, user flow testing, form validation, and responsive design checks. |
| AI/Cloud Lead | AI integration, cloud deployment, DevOps, CI/CD, GitHub workflow, and deployment testing | Owns the AI/LLM integration, prompt design, recommendation workflow, cloud deployment, environment setup, CI/CD pipeline, GitHub repo structure, branch strategy, pull request process, secrets/configuration, hosting, and deployment documentation. Provides input for AI workflow testing, deployment testing, and CI/CD checks. |

# 2. Shared Full-Stack Responsibility

Although each person has a role, everyone is expected to help across the stack when needed.

Everyone contributes full stack, everyone helps with testing, but each role owns one lane for accountability.

This means team members may help with frontend, backend, AI, testing, documentation, or deployment depending on project needs. The assigned role simply makes each person accountable for making sure that area is planned, tracked, and completed.

# 3. Course Deliverables and Ownership

| Course Deliverable | Due Date | Points | Primary Owner | Supporting Roles |
| --- | --- | --- | --- | --- |
| Project Plan | May 27, 2026 | 100 | Project Manager | Assistant PM, Product Owner |
| Project Design | June 3, 2026 | 100 | Technical Leads | PM/APM approval, Product Owner input |
| Phase I Source | June 10, 2026 | 50 | Technical Leads | Entire team |
| Peer Review 1 | June 10, 2026 | 50 | Each team member | PM/APM remind and track completion |
| Test Plan | June 17, 2026 | 100 | PM / Assistant PM | Backend Lead, Frontend Lead, AI/Cloud Lead |
| Phase II Source | June 24, 2026 | 50 | Technical Leads | Entire team |
| User Guide | July 1, 2026 | 50 | Product Owner | PM/APM, Frontend Lead, AI/Cloud Lead |
| Final | July 8, 2026 | 300 | Project Manager | Entire team |
| Peer Review 2 | July 8, 2026 | 50 | Each team member | PM/APM remind and track completion |

# 4. Deliverable Breakdown

## Project Plan

Owner: Project Manager
 Support: Assistant PM, Product Owner

Should include:

- Project overview

- Team roles and responsibilities

- MVP scope

- Roadmap and milestones

- Scrum/Agile process

- Kanban board process

- Communication plan

- Risk and blocker tracking

- GitHub/PR workflow

- High-level testing approach

## Project Design

Owner: Technical Leads
 Approval: PM/APM for scope, documentation quality, project alignment, and delivery feasibility

Should include:

- Overall system architecture

- Frontend design/wireframes

- Backend API design

- Database schema/data model

- AI/LLM recommendation workflow

- Cloud/deployment design

- GitHub repo structure

- CI/CD approach

- Security/configuration considerations

- AI guardrails and fallback approach

System design is owned by the technical leads. PM/APM approval means checking scope, documentation quality, project alignment, and feasibility. It does not replace technical review.

## Phase I Source

Owner: Technical Leads
 Support: Entire team

Should include:

- Initial frontend screens

- Initial backend API

- Initial database schema

- Seed/demo data

- Basic inventory workflow

- Early AI/recommendation prototype or stub

- GitHub repo structure

- Initial PR workflow

## Test Plan

Owner: PM / Assistant PM
 Technical Input: Backend Lead, Frontend Lead, AI/Cloud Lead
 Acceptance Testing: Product Owner
 Execution: Entire team

Should include:

- Testing scope

- Unit testing plan

- API testing plan

- Database/business logic testing plan

- UI/user flow testing plan

- AI recommendation testing plan

- Cloud/deployment testing plan

- CI/CD testing plan

- Acceptance testing process

- Bug tracking and retesting process

- Final end-to-end demo testing plan

The PM/APM own the testing plan from a coordination standpoint. The technical leads provide input on what needs to be tested technically.

## Phase II Source

Owner: Technical Leads
 Support: Entire team

Should include:

- More complete frontend workflows

- More complete backend APIs

- Database updates/migrations

- AI recommendation workflow connected

- Dashboard functionality

- Inventory alerts

- Menu suggestion workflow

- CI/CD and deployment improvements

- Bug fixes from Phase I

## User Guide

Owner: Product Owner
 Support: PM/APM, Frontend Lead, AI/Cloud Lead

Should include:

- How to access the app

- How to use the main features

- How to add/edit inventory

- How to view expiration alerts

- How to generate AI menu recommendations

- How to interpret recommendation explanations

- How to use the dashboard

- Screenshots of major workflows

- Troubleshooting/setup notes if needed

The Product Owner owns the User Guide because it should be written from the user’s perspective. PM/APM help with formatting, proofreading, organization, and submission. The Frontend Lead helps with screenshots and UI workflows. The AI/Cloud Lead helps with deployment links, access steps, and AI feature instructions.

## Final

Owner: Project Manager
 Support: Entire team

Should include:

- Final source code

- Final deployed or demo-ready application

- Final documentation

- Final testing evidence

- Final user guide

- Final project summary

- Demo script or presentation materials

- Completed Kanban/project tracking

- Clean GitHub repo and README

# 5. Project Management and Agile Process

| Area | Owner | Responsibility |
| --- | --- | --- |
| Roadmap | Project Manager | Defines the project timeline, milestones, sprint goals, and major delivery checkpoints. |
| Project Plan | Project Manager | Tracks what needs to be completed, when it is due, and how the team will deliver the final project. |
| Scrum/Agile Process | PM / Assistant PM | Runs sprint planning, standups/check-ins, sprint reviews, and task coordination. |
| Kanban Board | Assistant PM, with Product Owner input | Keeps tickets updated, moves work through the board, tracks blockers, and maintains board hygiene. |
| Backlog Priority | Product Owner | Decides which features matter most and what should be included in the MVP. |
| Risk Tracking | PM / Assistant PM | Tracks blockers, dependencies, delays, scope creep, and anything that could affect delivery. |
| Communication Plan | PM / Assistant PM | Defines meeting cadence, communication channels, response expectations, decision tracking, and escalation process for blockers. |

Simple version:

Product Owner owns the priority of the work.
 Project Manager owns the roadmap and delivery plan.
 Assistant PM keeps the Agile/Kanban process organized.

# 6. GitHub, PR, and Code Review Process

Every pull request should include:

- Linked ticket

- Summary of what changed

- Testing notes

- Screenshots if UI-related

- Any known limitations or follow-up work

## PR Approval Flow

| Reviewer | Responsibility |
| --- | --- |
| Technical Reviewer | Reviews code quality, logic, architecture, security, database/API changes, frontend behavior, and test coverage. This should usually be a technical lead or another developer. |
| PM or Assistant PM | Reviews the PR from a process and requirements standpoint. Confirms the PR links to the correct ticket, addresses acceptance criteria, includes testing notes, and updates documentation if needed. |
| Product Owner | Reviews the completed feature in the app after it is merged or available in the test/demo environment. Confirms it works from the user perspective. |

PRs should have at least one technical reviewer and one project/process reviewer before being considered complete.

The Product Owner does not need to review every line of code, but they should test completed features against the ticket and acceptance criteria.

# 7. Testing Plan Ownership

| Testing Area | Owner / Input |
| --- | --- |
| Overall testing plan | PM / Assistant PM |
| Test schedule and deadlines | Project Manager |
| Bug tracking and retesting | Assistant PM |
| Backend/API testing | Backend Lead |
| Database/business logic testing | Backend Lead |
| Frontend/UI testing | Frontend Lead |
| User flow testing | Frontend Lead + Product Owner |
| AI/LLM workflow testing | AI/Cloud Lead |
| Deployment and CI/CD testing | AI/Cloud Lead |
| Acceptance testing | Product Owner |
| End-to-end demo testing | Entire team |

Testing is a shared responsibility. Each developer should test the features they build, but the PM/APM should make sure the overall testing process is organized and tracked.

# 8. Documentation Ownership

| Documentation Area | Owner | Support |
| --- | --- | --- |
| README | PM / Assistant PM | Technical Leads |
| Project Plan | Project Manager | Assistant PM, Product Owner |
| Roadmap/Milestones | Project Manager | Assistant PM |
| Meeting Notes | Assistant PM | PM |
| Requirements | Product Owner + PM/APM | Entire team |
| User Stories and Acceptance Criteria | Product Owner | PM/APM |
| System Design Documentation | Technical Leads | PM/APM |
| Database Schema/Data Model | Backend Lead | Technical Leads |
| API Documentation | Backend Lead | Frontend Lead |
| Frontend Setup Guide | Frontend Lead | Assistant PM |
| Backend Setup Guide | Backend Lead | Assistant PM |
| Cloud/Deployment Guide | AI/Cloud Lead | Assistant PM |
| Testing Documentation | PM / Assistant PM | Technical Leads |
| User Guide | Product Owner | PM/APM, Frontend Lead, AI/Cloud Lead |
| Final Submission Documentation | PM / Assistant PM | Entire team |

Documentation and risk tracking should be owned by the PM and Assistant PM, but technical leads should contribute technical content where needed.

# 9. System Design and Architecture

| Area | Owner | Approval |
| --- | --- | --- |
| Overall system architecture | Technical Leads | PM / Assistant PM |
| Backend architecture | Backend Lead | PM / Assistant PM |
| Frontend architecture | Frontend Lead | PM / Assistant PM |
| AI/LLM architecture | AI/Cloud Lead | PM / Assistant PM |
| Database schema | Backend Lead | Technical Leads |
| API flow | Backend Lead + Frontend Lead | PM / Assistant PM |
| Cloud/deployment architecture | AI/Cloud Lead | PM / Assistant PM |
| AI guardrails and fallback design | AI/Cloud Lead | Product Owner, Backend Lead |

System design is owned by the technical leads, with PM/APM approval for scope, documentation quality, project alignment, and delivery feasibility.

# 10. Demo, Seed Data, and Final Presentation Ownership

| Area | Owner | Support |
| --- | --- | --- |
| Demo Script | Product Owner + PM | Entire team |
| Demo Data / Seed Data | Backend Lead | Product Owner, AI/Cloud Lead |
| Final Presentation / Submission | Project Manager | Assistant PM, Entire team |
| Final App Readiness | Technical Leads | PM/APM, Product Owner |
| Final Demo Testing | Entire team | PM/APM coordinate |

The team should create a small but realistic restaurant dataset early. This should include ingredients, quantities, expiration dates, unit costs, recipes/menu items, and basic sales patterns. This prevents the team from spending too much time inventing data at the end of the project.

# 11. Environment Ownership

| Environment | Owner | Purpose |
| --- | --- | --- |
| Local Development | Entire team | Individual development and testing |
| Shared Test/Demo Environment | AI/Cloud Lead | Shared deployed version for team testing and Product Owner acceptance |
| Final Demo Environment | AI/Cloud Lead | Stable version used for final submission/demo |

The AI/Cloud Lead owns the cloud setup, deployment process, environment variables, secrets/configuration, and CI/CD pipeline. The whole team should still verify that the app works in the shared test/demo environment before the final submission.

# 12. AI Guardrails and Fallback Plan

| Area | Owner | Support |
| --- | --- | --- |
| Prompt Design | AI/Cloud Lead | Product Owner |
| AI Recommendation Workflow | AI/Cloud Lead | Backend Lead |
| AI Output Validation | AI/Cloud Lead | Backend Lead |
| Fallback Logic | AI/Cloud Lead | Backend Lead, Product Owner |
| AI User Explanation | Product Owner | AI/Cloud Lead |

Because this is an AI/LLM-powered application, the AI feature should have basic guardrails. The system should use structured prompts, validate AI output where possible, and have a fallback if the AI response fails or is not usable.

The most important business logic should not rely only on AI. Deterministic logic should still calculate expiration urgency, cost, estimated margin, and inventory usage.

# 13. Definition of Done

A ticket should only be marked Done when:

- The code is complete.

- The PR is linked to the correct ticket.

- The PR has been reviewed by at least one technical reviewer.

- The PM or Assistant PM has checked the PR for process, requirements, and documentation alignment.

- Testing notes are included.

- Bugs or issues are resolved or documented.

- The feature works in the app.

- The Product Owner has accepted the feature against the acceptance criteria.

- Documentation is updated if needed.

# 14. Simple Team Summary

Product Owner: Owns product vision, backlog priorities, acceptance criteria, User Guide, and product acceptance.

Project Manager: Owns roadmap, project plan, schedule, milestones, risks, blockers, and delivery.

Assistant PM: Supports Scrum/Agile, Kanban board, documentation, blockers, testing coordination, bug tracking, and process tracking.

Backend Lead: Owns backend APIs, database, business logic, seed/demo data, and backend testing input.

Frontend Lead: Owns UI, dashboard, user workflow, frontend integration, screenshots, and frontend testing input.

AI/Cloud Lead: Owns AI integration, cloud deployment, CI/CD, GitHub workflow, PR process, environment setup, AI guardrails, and deployment testing.

Everyone: Contributes full stack, writes code, tests their work, participates in reviews, supports documentation, and helps prepare for the final demo.